## Slide 1: Scrum-Agile vs. Waterfall: Understanding the Approach for SNHU Travel
by: Lidissette Rosario
Notes: This presentation walks through how Scrum-Agile works, how it compares to Waterfall, and why Agile made more sense for the SNHU Travel project we worked on in this course.

## Slide 2: Agile Roles of the Scrum Team
Product Owner: Defines what needs to be built, writes user stories, prioritizes backlog.
Scrum Master: Supports the team, removes blockers, maintains Scrum process.
Development Team: Builds the product in collaboration each sprint.
Notes: In Agile, every role matters for different reasons. The Product Owner is really the person guiding the “why”, they know what the user needs and help the team stay focused on the right things. The Scrum Master is more like the team’s support system. They help remove obstacles and make sure everyone isn’t drowning or getting stuck. The development team is the group actually doing the work each sprint. They collaborate, they communicate, and they build the product piece by piece and when all three roles stay aligned, the project runs way smoother. Scrum.org (2020); Atlassian (n.d.)

## Slide 3: Agile Phases
Planning – User stories + goals
Design – Lightweight, user‑focused
Development – Small iterative increments
Testing – Continuous every sprint
Review – Stakeholder feedback
Retrospective – Team improvement
Notes: Agile still uses the SDLC, it just doesn’t do everything in one giant block like Waterfall. Instead, everything repeats in smaller cycles. We plan, design, build, test, and get feedback every sprint. That’s what makes Agile feel more flexible. In the coursework, this made a lot of sense because things changed every week, doing everything in small steps was more beneficial than trying to finalize everything upfront. Agile Alliance (2024); Atlassian (n.d.)

## Slide 4: Waterfall Model
Linear, step‑by‑step approach
Requires full requirements upfront
Hard to change direction midway
Testing occurs at the end
Notes: Waterfall is super structured and very step-by-step. You have to get everything perfect up front before anything else starts. The problem is that once you start building, changing anything becomes a whole situation. Testing doesn’t happen until the end, so if something’s wrong, you find out at the end of the project. In a project where things are always shifting this would’ve been a nightmare. IBM (n.d.); Atlassian (n.d.)

## Slide 5: Waterfall vs. Agile Example
If requirements change:
Waterfall: Delays + rework
Agile: Update backlog, adjust next sprint
If feedback comes late:
Waterfall: Harder to fix
Agile: Reviewed every sprint
Notes: This slide shows how each approach handles surprises. If requirements change (which they always do) Waterfall gets messy because you have to redo a bunch of the work you’ve completed. Agile on the other hand just adjusts. You can update the backlog and keep going next sprint. Same thing with feedback, Waterfall doesn’t take feedback until the end, but Agile builds it in constantly. That’s why Agile is easier when you don’t know every detail upfront. Agile Alliance (2024)

## Slide 6: Choosing Waterfall or Agile
Use Agile when:
Requirements shift often
Feedback is needed continuously
Work benefits from small increments
Collaboration is high
Use Waterfall when:
Requirements are stable
Work is predictable
Heavy documentation is required
Notes: Choosing between Waterfall and Agile really comes down to how much change you expect. Agile is better when things evolve, when you need steady feedback, or when you want to deliver in smaller pieces. Waterfall is okay when everything is predictable and locked in. From the SNHU Travel coursework, Agile made way more sense because nothing stayed the same week to week. We had new instructions constantly, and Agile handled that flow better, Waterfall would’ve been way too rigid. IBM (n.d.)

## Slide 7: References
Atlassian. (n.d.). What is Agile? https://www.atlassian.com/agile
Atlassian. (n.d.). What is Scrum? https://www.atlassian.com/agile/scrum
Agile Alliance. (2024). What is Agile? | Agile 101.
https://agilealliance.org/agile101/
Scrum.org. (2020). The Scrum Guide. https://www.scrumguides.org
IBM. (n.d.). Agile vs. Waterfall: Difference & suitability. https://www.ibm.com/think/topics/agile-vs-waterfall